This report shows the progress made so far in the development of the Data Visualization extensions, highlighting the research, design choices, prioritization frameworks and first implementations.

In the first weeks, I revised ITP1 materials and improved JavaScript skills through Udemy courses.

Then, created a Google Forms on AI Usage to collect data. The challenge was the number of responses that may vary significantly.

Figure 1 - AI Usage Survey

I also analyzed the code and created a diagram to understand the structure of the template.

Figure 2 – Code Diagram Draft

Figure 3 – Draft Datasets

Figure 4 – Draft Datasets

Figure 5 – Draft Datasets

Figure 6 – Draft Datasets

Figure 7 – Under the Hood

With MoScOw method, I set “Must” for core features, “Should” for improvements in chart clarity, “Could” for non-essential enhancements and “Haven’t” for tasks that might delay the project.

For example, for the Tech Diversity Race (Figure 8), I would prioritize implementing charts first instead of creating a smooth transition in the pie charts, avoiding wasting time on less critical tasks and focusing on what really should be working properly.

Figure 8 - Moscow Method: Tech Diversity Race

Moreover, with the SWOT analysis, I was able to identify where the extensions had strengths I could build on, and where weaknesses or threats could block progress.

For example, I identified a potential threat on AI Usage (Figure 9), as depends on sample responses. To address this, I followed up with people to ensure completion within two weeks.

Figure 9 - SWOT: AI Usage

For design, I selected the Roboto font, since according to Colin Ware, in Information Visualization: Perception for Design, “sans-serif fonts such as Roboto enhance legibility in screen-based environments.”

The colour palette was inspired by the UoL’s website and color blind-friendly:

Figure 10 – Color Palette

Additionally, I created the app mockup using Figma.

Figure 11 – Figma Design

So far, I have completed 68% of the project (measured by incorporating weight for each task from Gantt Chart, summing up to 100% for total completion), reaching 20h spent coding, totalizing over 1500 lines of JavaScript, where I implemented both extensions presented in class, a modularized canvas menu bar, adjusted charts to the new canvas background, smooth transition of bar charts in Gender Pay GAP, Bubble chart for AI Usage, and added a tooltip in Race Tech Diversity chart.

After midterm, I’ll focus on adding features (e.g. mean per gender by week 12 for Diversity Race) and add the color blind-friendly colors. This’ll be done by reviewing my deliveries from a Gantt chart and breaking them into smaller and more granular tasks within the KANBAN board every week. Each Friday I’ll create a new backlog according to the Gantt chart to plan the upcoming week.